WhyIFeel

Implementation Blueprint — Days 2 through 10

AB Talks 60-Day Claude AI Challenge — 10-Day Capstone  |  Single Source of Truth for Build Days

This blueprint is project-specific to WhyIFeel and is designed so that each day can be picked up in a fresh AI conversation with no loss of context. Each day includes objectives, concrete implementation steps, files to create, testing tasks, debugging tips, and handoff notes for the next day. Follow the plan in order — decisions made on earlier days (tech stack, schema, algorithm design) are treated as final and should not be revisited unless a genuine blocking issue is discovered.

# Tech Stack Summary (Locked on Day 2)

- Backend: Python + Flask

- Database: SQLite (file-based, zero-config)

- Frontend: Jinja2 server-rendered templates + vanilla JavaScript

- Charts: Chart.js via CDN

- Auth: Flask sessions + werkzeug password hashing (username/password only)

- Deployment: Render free tier (or equivalent free host), gunicorn as production server

DAY 2: Design & Tech Stack Finalization

## 🎯 Objective

Lock in the full technical architecture, tech stack, database schema, and wireframes so every remaining day can build without re-deciding anything foundational.

## 📖 What I'll Learn

- How to translate a PRD into a concrete technical architecture

- Database schema design for a habit-tracking app

- Basic wireframing / UX flow mapping before writing code

## 🛠 Features to Build

- No user-facing features today — this is a planning and architecture day

## 📝 Step-by-Step Implementation Plan

1. Finalize the backend framework: Flask (recommended for this project's size — simpler routing, faster to build a small app end-to-end than FastAPI's async patterns, and you already know it).

2. Decide on the database: SQLite for v1.0 (zero-config, file-based, perfect for a small single-instance app; avoids setting up and paying for a hosted DB).

3. Decide on the frontend approach: server-rendered HTML templates using Flask's Jinja2 templating + vanilla JavaScript for interactivity (charts, date filters) — no separate frontend framework/build step, since that would burn hours on tooling instead of features.

4. Choose a charting library: Chart.js (via CDN script tag, no npm build step needed) for line/bar charts with light interactivity.

5. Design the database schema: Users table (id, username, password_hash, created_at) and CheckIns table (id, user_id, date, sleep_hours, workout_flag, workout_intensity, water_intake, screen_time, energy, mood, stress, soreness, created_at). One CheckIn row per user per date, enforced with a unique constraint on (user_id, date).

6. Sketch (on paper or in a text file) the 4 core pages: Login/Signup page, Daily Check-in form page, Dashboard page (charts + insights + date filter), History/Log page (list of past entries with delete buttons).

7. Write out the insight engine's algorithm in plain pseudocode (to be implemented Day 5): for each habit field, split entries into two groups by a sensible threshold (e.g., sleep >=7 vs <7; workout yes vs no), compute average of each feeling field per group, compute % difference, count group sizes, and assign a confidence tier based on total data points (e.g., <5 total entries = not shown, 5-13 = 'Early Pattern', 14+ = 'Confirmed Pattern').

8. Decide the confidence thresholds explicitly: Not enough data (<5 relevant days) = insight hidden. Early Pattern = 5-13 relevant days. Confirmed Pattern = 14+ relevant days.

9. Write a one-page 'Architecture Decisions' text file capturing all decisions above, so tomorrow's setup has zero ambiguity.

## 📂 Files & Folders to Create/Modify

- /docs/architecture_decisions.md — final stack, schema, and algorithm decisions

- /docs/wireframes.md — text-based description of the 4 core pages and their layout

- /docs/insight_algorithm.md — pseudocode for the correlation/confidence logic

## 🔗 APIs / Libraries / Tools to Integrate

- Flask (backend framework — to be installed Day 3)

- SQLite (bundled with Python, no separate install)

- Chart.js (via CDN, no install needed)

## 🧪 Testing Tasks

- No code testing today — 'test' the schema by manually walking through: can every PRD field be stored? Can every dashboard element be computed from this schema? If any gap is found, revise the schema now, not on Day 5.

## 🐞 Common Issues & Debugging Tips

- If you're unsure about a decision, default to the simplest option — every hour spent debating architecture is an hour not spent building.

- Common trap: over-designing the database with unnecessary tables (e.g., a separate table per habit). Keep it to 2 tables for v1.0.

## ✅ End-of-Day Checklist

- Tech stack finalized and written down (Flask + SQLite + Jinja2 + Chart.js)

- Database schema fully drafted with all 8 fields plus user fields

- 4 core pages sketched/described

- Insight engine algorithm written in pseudocode with explicit confidence thresholds

- architecture_decisions.md, wireframes.md, and insight_algorithm.md files saved

## 📸 Expected Project State & Screenshots to Capture

- No app screenshots today (nothing runs yet) — instead, save your architecture_decisions.md and wireframes.md files as your Day 2 deliverable.

## ➡️ Handoff Notes for Next Day

Tomorrow (Day 3) begins Setup: installing Flask, creating the project folder structure, initializing the SQLite database from the schema defined today, and getting a barebones Flask server running locally with a placeholder homepage. No new architectural decisions should be needed — just follow architecture_decisions.md.

DAY 3: Project Setup & Environment

## 🎯 Objective

Set up the full local development environment: project structure, virtual environment, Flask installed and running, and the SQLite database created from the Day 2 schema.

## 📖 What I'll Learn

- Setting up a clean Python virtual environment

- Flask project structure conventions (app factory, blueprints optional for a project this size — keep it simple with a single app.py)

- Initializing a SQLite database with Python

## 🛠 Features to Build

- A running local Flask server showing a placeholder page

- A working SQLite database file with the Users and CheckIns tables created

## 📝 Step-by-Step Implementation Plan

1. Create the project folder: whyifeel/ with subfolders: /templates, /static/css, /static/js, /instance (for the SQLite db file).

2. Create and activate a Python virtual environment (venv) inside the project folder.

3. Install Flask and any other core dependencies (e.g., flask, werkzeug for password hashing — usually bundled with Flask).

4. Create a requirements.txt file listing installed packages (run pip freeze > requirements.txt).

5. Create app.py as the Flask entry point with a basic route ('/') that renders a placeholder 'Hello, WhyIFeel' template.

6. Create a database.py or models section that defines the Users and CheckIns tables (using raw sqlite3 or a lightweight approach — avoid a full ORM like SQLAlchemy unless you're already comfortable with it, to save setup time).

7. Write a small init_db() function/script that creates the tables if they don't exist, and run it once to generate whyifeel.db.

8. Create a base.html template with a simple nav bar placeholder (Login, Check-in, Dashboard, History links) that other templates will extend.

9. Run the Flask dev server locally and confirm the placeholder homepage loads in your browser at localhost.

10. Initialize a git repository in the project folder and make your first commit.

## 📂 Files & Folders to Create/Modify

- whyifeel/app.py — Flask app entry point

- whyifeel/database.py — DB connection + table creation logic

- whyifeel/requirements.txt

- whyifeel/templates/base.html

- whyifeel/templates/home.html (placeholder)

- whyifeel/static/css/style.css (empty, to be filled Day 8)

- whyifeel/instance/whyifeel.db (generated, not hand-written)

- whyifeel/.gitignore (exclude venv/, instance/*.db, __pycache__)

## 🔗 APIs / Libraries / Tools to Integrate

- Flask

- Python's built-in sqlite3 module

- Werkzeug (comes with Flask) for password hashing utilities used later

## 🧪 Testing Tasks

- Confirm 'flask run' (or 'python app.py') starts without errors

- Confirm the placeholder homepage renders in the browser

- Confirm whyifeel.db is created and, using a SQLite viewer or a quick Python script, confirm both tables exist with the correct columns

## 🐞 Common Issues & Debugging Tips

- 'ModuleNotFoundError: No module named flask' — means your virtual environment isn't activated; re-activate it before installing/running.

- If the database file isn't created, check that init_db() is actually being called somewhere (e.g., run it once manually as a script) — it's easy to define the function and forget to invoke it.

- Template not found errors usually mean the templates/ folder isn't named exactly 'templates' or isn't in the same directory as app.py.

## ✅ End-of-Day Checklist

- Virtual environment created and activated

- Flask installed and requirements.txt saved

- Flask dev server runs and placeholder page loads locally

- whyifeel.db created with Users and CheckIns tables

- Git repo initialized with first commit

## 📸 Expected Project State & Screenshots to Capture

- Terminal showing 'flask run' with no errors

- Browser screenshot of the placeholder homepage

- Screenshot of the database tables (via a SQLite browser tool or printed schema in terminal)

## ➡️ Handoff Notes for Next Day

Tomorrow (Day 4) builds the authentication system: signup, login, logout, and session handling, using the Users table created today. The app.py, database.py, and base.html from today are the foundation — do not restructure them, just extend.

DAY 4: Authentication (Signup, Login, Logout)

## 🎯 Objective

Build a simple, secure username/password authentication system so each user's check-in data is private to them.

## 📖 What I'll Learn

- Secure password hashing (never storing plain-text passwords)

- Session management basics in Flask (flask session / login_required patterns)

- Form handling and basic server-side validation

## 🛠 Features to Build

- Signup page (username + password)

- Login page (username + password)

- Logout functionality

- Session-based access control: unauthenticated users can't reach check-in/dashboard/history pages

## 📝 Step-by-Step Implementation Plan

1. Add a signup route ('/signup') with a GET (show form) and POST (process form) handler. On POST: validate username isn't empty/taken, hash the password using werkzeug.security.generate_password_hash, insert the new user into the Users table.

2. Add a login route ('/login') with GET/POST. On POST: look up the username, verify the password using check_password_hash, and if valid, store the user's id in the Flask session.

3. Add a logout route ('/logout') that clears the session and redirects to login.

4. Create a simple login_required decorator (a small custom function) that checks if a user_id is in the session before allowing access to protected routes; redirect to /login if not.

5. Create templates/signup.html and templates/login.html, both extending base.html, with simple forms (username + password fields, submit button).

6. Wire up the nav bar in base.html to show Login/Signup when logged out, and Check-in/Dashboard/History/Logout when logged in (use a simple session check passed into the template).

7. Apply the login_required decorator to placeholder routes for /checkin, /dashboard, and /history (even though their real content isn't built yet) so access control is proven end-to-end today.

8. Add basic error messaging (e.g., 'Username already taken', 'Invalid username or password') using Flask's flash messages, displayed in base.html.

## 📂 Files & Folders to Create/Modify

- whyifeel/app.py — add /signup, /login, /logout routes and login_required decorator

- whyifeel/templates/signup.html

- whyifeel/templates/login.html

- whyifeel/templates/base.html — updated nav bar logic

## 🔗 APIs / Libraries / Tools to Integrate

- Flask session (built-in)

- werkzeug.security (generate_password_hash, check_password_hash)

## 🧪 Testing Tasks

- Sign up a new test user and confirm it appears correctly in the Users table (password should be a long hashed string, never plain text)

- Try signing up with a duplicate username and confirm the correct error message shows

- Log in with correct and incorrect credentials and confirm behavior is correct in both cases

- While logged out, try to directly visit /checkin, /dashboard, /history via URL and confirm you're redirected to /login

- Log out and confirm the session is cleared (protected pages become inaccessible again)

## 🐞 Common Issues & Debugging Tips

- If sessions aren't persisting, make sure app.secret_key is set in app.py (required for Flask sessions to work) — use any placeholder random string for now.

- If passwords aren't validating, double-check you're comparing check_password_hash(stored_hash, submitted_password) in that argument order.

- If the login_required decorator isn't triggering, confirm it's applied above the route decorator in the correct order (@app.route(...) then @login_required, or check Flask decorator ordering conventions).

## ✅ End-of-Day Checklist

- Signup creates a new user with a securely hashed password

- Login correctly authenticates and creates a session

- Logout clears the session

- Protected routes redirect unauthenticated users to login

- Nav bar correctly reflects logged-in vs logged-out state

## 📸 Expected Project State & Screenshots to Capture

- Signup page filled out

- Login page

- Nav bar showing logged-in state

- Database screenshot showing a user row with a hashed (not plain-text) password

## ➡️ Handoff Notes for Next Day

Tomorrow (Day 5) builds the daily check-in form (all 8 fields) and stores entries in the CheckIns table, tied to the logged-in user's id via session. Auth from today is required infrastructure — every new route from tomorrow onward must be wrapped in login_required.

DAY 5: Daily Check-In Form & Data Storage

## 🎯 Objective

Build the single daily check-in form covering all 8 fields, save entries to the database (one per user per day), and support deleting past entries.

## 📖 What I'll Learn

- Handling multi-field forms with mixed input types (sliders, numbers, toggles)

- Enforcing 'one entry per day per user' at the database level

- Basic CRUD (Create, Read, Delete — no Update in v1.0)

## 🛠 Features to Build

- Check-in form: sleep hours, workout yes/no + intensity, water intake, screen time, energy, mood, stress, soreness

- Save today's check-in (or show 'already logged today' if one exists)

- History page listing past entries with a delete button per entry

## 📝 Step-by-Step Implementation Plan

1. Build templates/checkin.html: a single form with sleep_hours (number input), workout_flag (checkbox/toggle) + workout_intensity (dropdown, shown conditionally if workout_flag is checked, via simple JS show/hide), water_intake (number input), screen_time (number input), and energy/mood/stress/soreness as four 1-5 range sliders with visible current value labels (basic JS to update the label as the slider moves).

2. Add the '/checkin' POST route in app.py: read all form fields, validate ranges server-side (e.g., 1-5 for sliders, non-negative numbers for others), and insert a row into CheckIns tied to session['user_id'] and today's date.

3. Enforce one-entry-per-day: add a UNIQUE constraint on (user_id, date) at the database level (should already be in the Day 2 schema — confirm it's applied); if a duplicate submission is attempted, show a friendly 'You already logged today — want to delete and re-enter?' message instead of crashing.

4. Build templates/history.html: query all of the logged-in user's CheckIns ordered by date descending, display them in a simple table, with a delete button/form per row.

5. Add a '/checkin/delete/<id>' POST route: verify the entry belongs to the logged-in user (never trust the id alone), delete it, redirect back to history with a confirmation flash message.

6. Add a simple JS confirm() dialog on the delete button so accidental clicks don't delete data.

7. Update the '/checkin' GET route to check if today's entry already exists; if so, redirect to history or show a 'You've already checked in today' message with a link to view/delete it, instead of showing the form again.

## 📂 Files & Folders to Create/Modify

- whyifeel/app.py — add /checkin (GET/POST) and /checkin/delete/<id> routes

- whyifeel/templates/checkin.html

- whyifeel/templates/history.html

- whyifeel/static/js/checkin.js — slider value display + conditional workout intensity field

## 🔗 APIs / Libraries / Tools to Integrate

- None new — pure Flask + SQLite + vanilla JS

## 🧪 Testing Tasks

- Submit a full check-in and confirm all 8 fields are stored correctly in the database

- Try submitting a second check-in the same day and confirm the duplicate-prevention behavior works

- Confirm the workout intensity field only appears/is required when 'workout: yes' is selected

- Delete an entry from the history page and confirm it's removed from the database, and that a different user cannot delete another user's entry (test by checking the route validates user_id)

- Submit boundary values (e.g., 0 sleep hours, 5 on all sliders) and confirm no errors

## 🐞 Common Issues & Debugging Tips

- If duplicate check-ins are being allowed, confirm the UNIQUE constraint is actually present on the CheckIns table (re-run init_db or check the schema) — SQLite won't enforce it if the column definition is missing 'UNIQUE'.

- If sliders don't show updated values, confirm the JS event listener is attached after the DOM loads (wrap in a DOMContentLoaded listener or place the script tag at the end of the body).

- If delete removes the wrong entry or another user's entry, you're missing a 'WHERE user_id = ?' clause alongside the entry id in your delete query — always filter by both.

## ✅ End-of-Day Checklist

- Check-in form captures and saves all 8 fields correctly

- One-entry-per-day enforced at the database level with a friendly error message

- History page lists past entries in descending date order

- Delete works and is scoped to the correct user

- Basic server-side validation prevents invalid/out-of-range values

## 📸 Expected Project State & Screenshots to Capture

- Filled-out check-in form (sliders showing current values)

- History page with a few logged entries

- Duplicate check-in prevention message

- Database screenshot showing several CheckIns rows

## ➡️ Handoff Notes for Next Day

Tomorrow (Day 6) builds the core differentiator: the insight engine. It will read all of a user's CheckIns rows (created today's infrastructure) and compute habit-feeling correlations per the pseudocode in docs/insight_algorithm.md from Day 2. No changes needed to today's schema or routes — the engine will query CheckIns read-only.

DAY 6: The Insight Engine (Core Differentiator)

## 🎯 Objective

Build the self-made statistical insight engine that analyzes a user's logged habits and feelings, computes correlations, assigns confidence tiers, and outputs ranked, plain-language insights.

## 📖 What I'll Learn

- Basic statistical comparison techniques (group averages, percentage difference, simple confidence-by-sample-size reasoning)

- Turning numeric analysis into ranked, human-readable text output

- Structuring a standalone analysis module separate from web/routing code (good software engineering practice)

## 🛠 Features to Build

- An insight_engine.py module that takes a user's CheckIns data and returns a ranked list of insight objects

- Confidence tiers: Not Enough Data / Early Pattern / Confirmed Pattern

- Plain-language insight text generation

## 📝 Step-by-Step Implementation Plan

1. Create insight_engine.py as a standalone module (no Flask imports) that takes a list of check-in records (as dicts or tuples) as input — this separation makes it independently testable.

2. Define the habit-feeling pairs to analyze: {sleep_hours -> energy, mood, stress, soreness}, {workout_flag -> energy, mood, stress, soreness}, {water_intake -> energy, mood, stress, soreness}, {screen_time -> energy, mood, stress, soreness} — 16 pairs total.

3. For numeric habits (sleep_hours, water_intake, screen_time), implement a simple split-by-median or fixed-threshold approach (e.g., sleep >=7 vs <7; screen_time >=6 vs <6 — pick thresholds that make intuitive sense) to create two groups.

4. For the boolean habit (workout_flag), split naturally into 'workout days' vs 'non-workout days'.

5. For each pair, compute the average feeling score in each group, the absolute difference, and the percentage difference relative to the lower group's average.

6. Assign a confidence tier based on total relevant entries: fewer than 5 total relevant days = skip (not shown), 5-13 = 'Early Pattern', 14+ = 'Confirmed Pattern' (per Day 2 thresholds).

7. Filter out trivial insights (e.g., percentage difference below a small threshold like 10%, to avoid noise).

8. Rank remaining insights by a combination of effect size (percentage difference) and confidence tier (Confirmed Pattern insights ranked above Early Pattern ones of similar effect size).

9. Write a generate_insight_text(pair) function that turns a computed result into a plain-language sentence, e.g., 'You feel {pct}% more {feeling} on days with {habit_condition}, based on {n} logged days. ({tier})'.

10. Write a top-level get_insights_for_user(user_id) function (this one can live in app.py or a small service file) that pulls the user's CheckIns from the database, passes them to the engine, and returns the final ranked list ready for the dashboard.

11. Write a standalone test script (not pytest yet — that's Day 7) that feeds the engine a hand-crafted list of fake check-in dicts with a known pattern (e.g., always high energy after 8 hours sleep) and confirms the engine correctly identifies and describes that pattern.

## 📂 Files & Folders to Create/Modify

- whyifeel/insight_engine.py — core analysis module (pure Python, no Flask dependency)

- whyifeel/test_insight_engine_manual.py — a quick manual test script with hand-crafted sample data

## 🔗 APIs / Libraries / Tools to Integrate

- Python's built-in statistics module (mean, etc.) — no external data-science libraries needed at this scale, keeping deployment simple

## 🧪 Testing Tasks

- Run the manual test script with obviously-patterned fake data and confirm the engine surfaces the expected insight with the expected direction and rough magnitude

- Test with too little data (e.g., 3 entries) and confirm no insights are surfaced (correctly filtered as 'not enough data')

- Test with contradictory/noisy data and confirm the engine doesn't produce a misleadingly confident insight

- Test with exactly boundary amounts (5 entries, 14 entries) to confirm tier boundaries work as intended

## 🐞 Common Issues & Debugging Tips

- If insights seem wrong, print the raw group averages and counts before generating text — most bugs are in the grouping logic, not the text generation.

- Watch for division-by-zero when a group has 0 entries (e.g., a user who has never worked out) — always check group size before dividing.

- If percentage differences look extreme/nonsensical, confirm you're dividing by the correct baseline group's average, not a raw difference alone.

## ✅ End-of-Day Checklist

- insight_engine.py implemented as a standalone, Flask-independent module

- All 16 habit-feeling pairs are analyzed correctly

- Confidence tiers correctly assigned based on data volume thresholds

- Insights ranked sensibly by effect size and confidence

- Manual test script confirms correct behavior on known patterns

## 📸 Expected Project State & Screenshots to Capture

- Terminal output of the manual test script showing correctly generated insight text

- A code screenshot of the core comparison function for your own reference

## ➡️ Handoff Notes for Next Day

Tomorrow (Day 7) wires the insight engine's output into the dashboard page, alongside Chart.js line/bar charts, plus the seed/demo-data generator. insight_engine.py from today should not need logic changes — only get_insights_for_user() gets called from the new dashboard route.

DAY 7: Dashboard, Charts & Demo Data Generator

## 🎯 Objective

Build the main dashboard page combining trend charts, correlation bar charts, and the insight feed, with a date-range filter, plus a one-click demo-data generator for guaranteed strong demos.

## 📖 What I'll Learn

- Rendering dynamic data into Chart.js from server-side data

- Passing data from Flask routes to JavaScript safely (JSON serialization)

- Designing a synthetic data generator that produces realistic, patterned sample data

## 🛠 Features to Build

- Dashboard page: trend line charts (habits/feelings over time), a correlation bar chart, and the ranked insights feed

- Date-range filter (e.g., last 7 / 30 / 90 days, or a simple date picker) that reloads the relevant charts/insights

- 'Generate Demo Data' button that seeds several weeks of realistic, patterned historical check-ins for the current user

## 📝 Step-by-Step Implementation Plan

1. Build the '/dashboard' route: query the logged-in user's CheckIns (optionally filtered by a date range query parameter), call get_insights_for_user(), and pass both the raw data (as JSON) and the insights list to the template.

2. Build templates/dashboard.html: include the Chart.js CDN script tag, a date-range filter control (simple dropdown or two date inputs) that reloads the page with a query parameter, a <canvas> for a line chart of feelings over time, a <canvas> for a bar chart comparing average feeling scores by habit condition (e.g., energy on workout vs non-workout days), and a rendered list of insight text (with a visual distinction between Early Pattern and Confirmed Pattern, e.g., a colored badge).

3. Write static/js/dashboard.js: parse the JSON data injected from Flask, initialize the Chart.js line chart (feelings over time, one line per feeling) and bar chart (habit condition vs average feeling), and re-render when the date filter changes.

4. Implement the date-range filter server-side: accept a query parameter (e.g., ?range=30) on '/dashboard', filter the SQL query by date accordingly, defaulting to a sensible range (e.g., last 30 days) if not specified.

5. Build the demo-data generator: a '/generate-demo-data' POST route (button on the dashboard, perhaps only shown if the user has few real entries) that inserts ~30 days of synthetic CheckIns for the current user with an intentional, realistic pattern baked in (e.g., higher energy correlated with more sleep, lower stress correlated with workouts) so the insight engine has something meaningful to surface.

6. Make sure demo data doesn't silently overwrite real entries for the same date — either skip dates the user has already logged, or clearly separate/label demo data if inserted for dates that don't conflict.

7. Add a small warning/label in the UI when demo data is present (e.g., 'Includes generated sample data') for transparency, without undermining the demo's visual impact.

8. Test the full loop end-to-end: new user -> generate demo data -> dashboard shows charts and multiple ranked insights immediately.

## 📂 Files & Folders to Create/Modify

- whyifeel/app.py — add /dashboard and /generate-demo-data routes

- whyifeel/templates/dashboard.html

- whyifeel/static/js/dashboard.js

- whyifeel/demo_data_generator.py — synthetic data generation logic with baked-in realistic patterns

## 🔗 APIs / Libraries / Tools to Integrate

- Chart.js (via CDN script tag)

- Python's random and datetime modules for demo data generation

## 🧪 Testing Tasks

- Load the dashboard as a brand-new user with zero entries and confirm it doesn't crash — shows an empty state with a prompt to check in or generate demo data

- Generate demo data and confirm the dashboard immediately shows populated charts and multiple ranked insights with a mix of confidence tiers

- Change the date-range filter and confirm charts and insights update accordingly

- Confirm demo data generation doesn't overwrite/conflict with any real entries already logged for the same date

## 🐞 Common Issues & Debugging Tips

- If Chart.js shows a blank canvas, open the browser console first — this is almost always a JSON serialization issue (Flask's |tojson filter is required when injecting Python data into a <script> tag) or a mismatched canvas element id.

- If insights don't update when the date filter changes, confirm the filter is actually being read server-side in the query, not just cosmetically changing a dropdown with no backend effect.

- If demo data feels too random/doesn't produce insights, make the synthetic generator's correlation stronger and less noisy — it's meant to guarantee a good demo, not simulate realistic messiness.

## ✅ End-of-Day Checklist

- Dashboard renders trend line chart and correlation bar chart correctly from real data

- Insights feed displays ranked, tier-labeled insights

- Date-range filter works and affects both charts and insights

- Demo-data generator produces a dashboard full of clear, confident insights on demand

- No conflicts between demo data and any real logged entries

## 📸 Expected Project State & Screenshots to Capture

- Dashboard with real (or demo) data showing both charts and the insights feed

- Dashboard after changing the date-range filter

- Empty-state dashboard for a brand-new user

## ➡️ Handoff Notes for Next Day

Tomorrow (Day 8) focuses on UI polish and visual design across all pages (login, signup, check-in, dashboard, history) using consistent styling — no new backend features. The dashboard and demo-data logic from today are functionally complete; only appearance changes tomorrow.

DAY 8: UI Polish & Visual Design

## 🎯 Objective

Apply consistent, professional visual design across every page so the app feels like a polished product rather than a prototype, without changing any functionality.

## 📖 What I'll Learn

- Applying a consistent design system (colors, spacing, typography) across multiple templates

- Basic responsive design so the app looks reasonable on both desktop and mobile browser widths

- Practical CSS techniques for cards, buttons, and form styling without a CSS framework

## 🛠 Features to Build

- A consistent visual identity (color palette, fonts, spacing) applied to every existing page

- Polished forms, buttons, nav bar, and cards

- Reasonable mobile responsiveness (usable on a phone-width browser)

## 📝 Step-by-Step Implementation Plan

1. Choose a simple color palette that fits a calm, wellness-oriented product (e.g., a muted teal/blue primary, soft neutral background, one accent color for positive insights) and define it as CSS custom properties (variables) at the top of style.css.

2. Style base.html: clean nav bar with the WhyIFeel name/logo text, active-page highlighting, consistent padding, and a simple container that centers content with a max-width for readability on large screens.

3. Style the login/signup forms: centered card layout, consistent input styling (padding, border-radius, focus states), clear primary-action buttons.

4. Style the check-in form: clearly grouped sections for Habits vs Feelings, styled sliders with visible value labels, a clean submit button, and a visually distinct 'already checked in today' state.

5. Style the dashboard: card-based layout for charts and the insights feed, distinct badge styles for 'Early Pattern' vs 'Confirmed Pattern' insights (e.g., different badge colors), consistent spacing between chart cards.

6. Style the history page: a clean table or card-list of past entries with a clearly but not aggressively styled delete button (avoid making it the most visually prominent element on the page).

7. Add basic responsive rules (a few @media queries) so the nav bar, forms, and dashboard cards stack sensibly on narrow (mobile) browser widths instead of overflowing or becoming unusable.

8. Do a full click-through of every page at both desktop and mobile browser widths, fixing any visual bugs (overlapping text, misaligned buttons, overflow) found along the way.

## 📂 Files & Folders to Create/Modify

- whyifeel/static/css/style.css — full styling pass (colors, typography, layout, components, responsive rules)

- whyifeel/templates/*.html — minor class/structure adjustments as needed to support styling (no logic changes)

## 🔗 APIs / Libraries / Tools to Integrate

- None new — pure CSS, no framework, to avoid new tooling risk this late in the timeline

## 🧪 Testing Tasks

- Click through every page (login, signup, check-in, dashboard, history) at a standard desktop width and confirm everything looks clean and consistent

- Resize the browser to a mobile width (or use browser dev tools' device toolbar) and confirm no layout breaks

- Confirm color contrast is sufficient for readability (dark text on light backgrounds, or vice versa — no low-contrast combinations)

- Re-test all existing functionality (signup, login, check-in submission, delete, dashboard filter, demo data) to confirm styling changes didn't break any logic

## 🐞 Common Issues & Debugging Tips

- If styling one page breaks another, you likely have overly broad CSS selectors (e.g., styling all <button> elements globally when you meant to target a specific class) — prefer class-based selectors over element-based ones.

- If mobile layout breaks, check for fixed pixel widths on containers — use percentage/max-width or flexbox instead of hardcoded widths.

- If Chart.js charts look squished or oversized after CSS changes, make sure their parent container has an explicit height, since Chart.js can behave unpredictably in unconstrained flex/grid containers.

## ✅ End-of-Day Checklist

- Consistent color palette and typography applied across all pages

- Forms, buttons, and cards visually polished and consistent

- Dashboard insight badges visually distinguish confidence tiers

- Reasonable mobile responsiveness confirmed via browser resize test

- All existing functionality re-tested and confirmed unbroken after styling changes

## 📸 Expected Project State & Screenshots to Capture

- Every page (login, signup, check-in, dashboard, history) at desktop width

- Dashboard and check-in form at mobile width

## ➡️ Handoff Notes for Next Day

Tomorrow (Day 9) is dedicated to structured testing (functional + edge cases) and bug fixing across the whole app. No new features or styling — just a systematic pass to make sure everything built Days 3-8 works reliably together before deployment on Day 10.

DAY 9: Testing & Bug Fixing

## 🎯 Objective

Systematically test the entire application end-to-end, fix any bugs found, and confirm the app is stable and reliable ahead of deployment.

## 📖 What I'll Learn

- Writing a manual test plan/checklist for a multi-user web app

- Basic automated testing with Python's built-in unittest or pytest for the insight engine logic specifically

- Systematic bug triage: reproduce, isolate, fix, re-test

## 🛠 Features to Build

- No new user-facing features — this day is entirely about reliability and correctness of existing features

## 📝 Step-by-Step Implementation Plan

1. Write a manual test plan covering every user flow from the PRD: signup (including duplicate username), login (correct/incorrect credentials), logout, check-in submission (including duplicate-day prevention and boundary values), check-in deletion (including cross-user protection), dashboard rendering (empty state, real data, demo data, filtered by date range), and insight generation at each confidence tier.

2. Execute the manual test plan step by step, logging any bugs found in a simple bugs.md file (short description + how to reproduce).

3. Convert the Day 6 manual insight engine test script into a small set of real automated tests using Python's built-in unittest (or pytest if you're comfortable with it) covering: correct grouping logic, correct percentage calculation, correct confidence tier assignment at boundary values, and correct handling of zero/insufficient data.

4. Test with two separate user accounts simultaneously to confirm data isolation (User A can never see or delete User B's entries or insights).

5. Test unusual inputs: extremely high/low numeric values, missing form fields, resubmitting a form after using the browser back button — confirm the app fails gracefully (clear error message) rather than crashing.

6. Fix every bug found, prioritizing anything that breaks a core flow (login, check-in, dashboard) over minor cosmetic issues.

7. Re-run the full manual test plan once more after fixes to confirm nothing was broken by the fixes themselves (regression check).

8. Do a final full walkthrough as if you were a brand-new user seeing the app for the first time, from signup through generating demo data and viewing insights.

## 📂 Files & Folders to Create/Modify

- whyifeel/tests/test_insight_engine.py — automated unit tests for the insight engine

- whyifeel/docs/manual_test_plan.md — the full manual test checklist

- whyifeel/docs/bugs.md — bugs found and their resolution status

## 🔗 APIs / Libraries / Tools to Integrate

- Python's built-in unittest module (or pytest, if already familiar)

## 🧪 Testing Tasks

- Full manual test plan executed and passing

- Automated insight engine tests passing

- Two-user data isolation confirmed

- Edge cases (extreme values, missing fields, back-button resubmission) handled gracefully

## 🐞 Common Issues & Debugging Tips

- If a bug only appears intermittently, check for timing/state issues (e.g., date calculations using the server's timezone vs. what you expect) rather than assuming it's random.

- If cross-user data leakage is found, it's almost always a missing 'WHERE user_id = ?' clause in a query — audit every query that touches CheckIns.

- Don't try to fix every minor cosmetic nitpick today if time is short — prioritize anything that could break the Day 10 demo (core flows) over polish that only you would notice.

## ✅ End-of-Day Checklist

- Full manual test plan executed with all critical flows passing

- Automated tests for the insight engine passing

- Data isolation between users confirmed

- All identified high-priority bugs fixed and re-tested

- A clean, full new-user walkthrough completed successfully

## 📸 Expected Project State & Screenshots to Capture

- Terminal output showing automated tests passing

- Completed manual_test_plan.md with items checked off

- bugs.md showing bugs found and marked resolved

## ➡️ Handoff Notes for Next Day

Tomorrow (Day 10) is deployment day: choosing a free hosting platform, configuring it for this Flask + SQLite app, deploying live, doing a final live smoke test, and preparing the demo (real logged data + generated demo data) plus wrap-up documentation. The app should be considered feature-complete and stable as of tonight — Day 10 should not involve new feature work.

DAY 10: Deployment & Final Demo Prep

## 🎯 Objective

Deploy WhyIFeel to a live, publicly accessible URL on a free-tier host, perform a final live smoke test, and prepare the Day 10 demo combining real and seeded data.

## 📖 What I'll Learn

- Deploying a Flask app to a free-tier cloud host

- Managing environment configuration (e.g., secret keys) safely in a deployed environment

- Preparing and rehearsing a product demo

## 🛠 Features to Build

- A live, publicly accessible deployment of the full app

- A finalized demo script combining real logged data with generated demo data

## 📝 Step-by-Step Implementation Plan

1. Choose the hosting platform: Render's free tier is recommended for this project — it supports Python/Flask apps directly from a GitHub repo with minimal configuration and doesn't require a credit card for the free tier.

2. Push the final, tested codebase to a GitHub repository (create one if you haven't already, and ensure .gitignore excludes venv/ and the local database file).

3. On Render (or chosen host), create a new Web Service connected to your GitHub repo, set the build command (e.g., pip install -r requirements.txt) and start command (e.g., gunicorn app:app — you'll need to add gunicorn to requirements.txt as a production-ready server, since Flask's built-in dev server isn't meant for live deployment).

4. Set any required environment variables on the host (e.g., a proper random SECRET_KEY, instead of the placeholder used locally) via the platform's dashboard/environment settings, not hardcoded in the source.

5. Confirm SQLite works in this environment — note that most free hosts have ephemeral filesystems (data may reset on redeploy/restart), so plan to log your 'real' demo data and generate demo data fresh right before the actual presentation to guarantee it's present.

6. Deploy and wait for the build to complete; open the live URL and do a full smoke test: signup, login, check-in, dashboard, demo-data generation, delete, logout — all on the live deployed version, not just locally.

7. Log a few real check-ins on the live app yourself (if you haven't been doing this across the prior days) to have authentic personal data for the 'emotional hook' part of the demo.

8. Use the 'Generate Demo Data' button on the live app to guarantee rich, confident insights are visible regardless of how much real data exists.

9. Write a short demo script/outline: 1) show the problem (numbers-only tracking doesn't reflect how you feel), 2) show the check-in flow, 3) show the dashboard with your real data plus generated data, 4) highlight 1-2 specific standout insights and explain the confidence-tier system, 5) briefly mention what's next (v2 scope).

10. Do one full rehearsal of the demo end-to-end on the live URL to confirm timing and catch any last surprises.

11. Write a brief README.md for the GitHub repo summarizing the project, tech stack, and a link to the live deployment.

## 📂 Files & Folders to Create/Modify

- whyifeel/Procfile or render.yaml (or equivalent config file for the chosen host)

- whyifeel/requirements.txt — updated to include gunicorn

- whyifeel/README.md — project summary, stack, live link

- whyifeel/docs/demo_script.md — the final rehearsed demo outline

## 🔗 APIs / Libraries / Tools to Integrate

- Render (or chosen free-tier host)

- gunicorn (production WSGI server for Flask)

- GitHub (for source control and host integration)

## 🧪 Testing Tasks

- Full smoke test of every core flow on the live deployed URL (not just localhost)

- Confirm the app works correctly when accessed from a different device/browser (e.g., your phone) to catch any environment-specific issues

- Confirm demo data generation and dashboard insights work correctly in the live environment

- Time the full demo rehearsal to make sure it fits whatever presentation time limit applies

## 🐞 Common Issues & Debugging Tips

- If the live deploy fails to build, check the build logs first — missing dependencies in requirements.txt are the most common cause.

- If the live app crashes on start, confirm the start command matches your actual app object name (e.g., gunicorn app:app assumes your Flask instance in app.py is named 'app').

- If data disappears after a redeploy, this is expected behavior with SQLite on an ephemeral free-tier filesystem — always regenerate/re-log demo data right before presenting, and mention this as a known v1.0 limitation with a clear v2 fix (e.g., a persistent hosted database) if asked.

## ✅ End-of-Day Checklist

- App successfully deployed to a live, public URL

- Full smoke test passed on the live deployment

- Real personal check-in data logged on the live app

- Demo data generated on the live app for guaranteed rich insights

- Demo script written and rehearsed at least once end-to-end

- README.md completed with project summary and live link

## 📸 Expected Project State & Screenshots to Capture

- The live deployed URL loaded in a browser, showing the login page

- The live dashboard showing both real and demo data with visible insights

- The Render (or host) dashboard showing the successful deployment

## ➡️ Handoff Notes for Next Day

This is the final day of the core build — WhyIFeel is now a deployed v1.0 product. Any further work moves into the Maintenance phase: monitoring for issues, gathering feedback, and planning v2 features already identified as out-of-scope in the PRD (editing entries, additional habit fields, password reset, etc.).